## Slide 1: EDU@R 2.0 25/10/2011

## Slide 2: Hoja de Info del Proyecto
Weekly Project Review 25 de octubre de 2011
SECTOR: Educacion
Tutores:
Ing. Zohil, Julio
Ing. Aquino, Francisco
PROJECT TEAM:
Martin Herran
Belen Bazan
Laura Pastorino
Pablo Nicolielo
START DATE: Marzo 2011 END DATE: Diciembre 2012
PRODUCT: EDU@R 2,0
TYPE OF PROJECT: New Project
TECHNOLOGIES/TOOLS:
Visual C#.Net
Asp.Net
SQL Server 2008 R2
My SQL
EA
Version One
RESOURCES: Development: PC:5
Testing:
CM: DB Server
GOALS:
Customer:
Quality:
.
4
7

## Slide 3: EDU@R 2.0: Estado del Proyecto
Risks
Seguridad para dar de alta a tutores
* Consolidacion de BD (estructura y Datos)
Issues
Status
In Progress:
Manual de Usuario
Done:
Consolidación de la BD (estructura y datos)
REPORTES
Accepted:
Future:
Comunicación vía SMS
Registro de Fecha de Importación de datos
Actions
Mostrar Avances Manual de Usuario
Mostrar mejoras en Reportes y Gráficos
REFRENCIAS:
NONE
FUTURE
IN PROGRESS
DONE
ACCEPTED
DELAYED

## Slide 4: EDU@R 2.0: Estado del Proyecto
Risks
Issues
Estados de Sprint:
Sprint 1: Finalizado y Verificado (9 User Stories – 57 Tareas)
Sprint 2: Finalizado y en Proceso de Verificacion (24 US)
Sprint 3 User Stories Finalizadas (21US)
User Stories en Progreso (6 US)
Sprint 4: User Stories Finalizadas (10 US)
User Stories No Asignadas (7 US)
Actions
REFRENCIAS:
NONE
FUTURE
IN PROGRESS
DONE
ACCEPTED
DELAYED

## Slide 7
Weekly Project Review October 25, 2011
Notes: 25 October 2011
7

## Slide 8
Presentacion Semanal de Estado del Proyecto

## Slide 10
Weekly Project Review October 25, 2011
Notes: 25 October 2011
10